**Additional Schools Accommodation (ASA) Scheme projects in Kildare**

**1st February 2022**

**00779U Presentation Girls Primary School, Maynooth**

Project: 4 x 80m² Mainstream Classrooms, 3 x 15m² SET rooms, Reconfiguration Works to Provide an Early Intervention Unit and Ancillary

Date of Approval: 04/05/2021

Stage of project: Stage 1 Design Stage

Current status of project: The stage 1 report was received in September and is currently under review by the Department’s Professional and Technical section. Updated project supersedes previous approval dated 14/04/2020.

**17652O SCOIL OILIBHEIR NAOFA**

Project: 1 x Mainstream Classroom with ensuite (95m2) & Rental of 1x80m2 Prefab from September 2021 for one year

Date of Approval: 05/01/2021

Stage of project: Stage 1 Design Stage

Current status of project: Final approval rental letter issued in May 2021.  A Stage 1/2a report is now due to be submitted to the Department for assessment.  This project is devolved to the School Authority for delivery.

**17821L  ST. MARY'S PRIMARY SCHOOL**

Project: 3 Classroom SEN Base

Date of Approval: 17/01/2018

Stage of project: Stage 4 Construction

Current status of project: This project is currently onsite.

**18051Q COOLE N.S**,

Project: 1x80m2 Classroom incl. en-suite

Date of Approval: 07/03/2019

Stage of project: Stage 2 planning

Current status of project: The project was approved to planning stage in Nov 2021. It is currently with the Department to consider the additional cost attached to the planning conditions.

**18644U STRAFFAN N S**

Project: No ASA Project currently with Devolved Projects Section

Stage of project: Assessment Stage

Current status of project: In June 2021 the rental of 1 x 100m² SEN prefab from Sept 2021 was approved.  The ASA application is currently being considered by the Department.

**18650P  Newtown National School, Newtown, Enfield**

Project: 4 x 80m² Mainstream classroom plus en-suite toilets, 2 x 15m² SET rooms, 1 x WC for assisted User

Date of approval: 14/06/2018

Stage of project: Stage 4 Construction

Current status of project: This project is currently onsite and nearing completion.

**18666H Tiermohan National School, Donedea**

Project: 3 x 80m² Mainstream Classrooms Incl. en-suite Toilets.

Date of approval: 29/01/2019

Stage of project: Stage 4 Construction

Current status of project: This project is currently onsite.

**18887A St. Joseph's National School**

Project: 1x80m2 Classroom incl. en-suite

Date of approval: 17/10/2019

Stage of approval: Stage 5 Completion

Current status of project: Completed, final payment made 11/11/21.

**19897I   Scoil Uí Riada, Kilcock, Kildare**

Project: 7 x 80m² Mainstream Classrooms incl. en-suite toilets, 3 x 15m² SET Rooms, 2 x 2m² Staff Toilets, 1 x 10.5m² WC for Assisted User.

Date of approval: 16/05/2019

Stage of project: Stage 2 planning

Current status of project: The project was approved to planning stage on 07/04/2021. It is currently the responsibility of the Board of Management of the school to progress the project.

**20379Q Stepping Stones Special School**

Project: Refurbishment of part of former Maynooth Post-Primary Building to accommodate Stepping Stones Special School for September 2021

Date of approval: 12/05/2021

Stage of project: Stage 4 Construction

Current status of project: This project is currently onsite.

**61661P  Salesian College**

Project: 2 classroom SEN Base and 4 x 15m² SET rooms

Date of approval: 06/07/2015

Stage of project: Stage 4 Construction

Current status of project: This project is currently onsite.

**61691B  Scoil Dara**

Project: 5 x 58.5m2 Mainstream Classrooms, 5 x standard WCs & 1 x 10.5m2 WC for assisted users, 4 x 58.5m2 Mainstream Classrooms, 4 x standard WCs (Prefab Replacement), 2 Science Labs & 1 Prep Area @ 217m2, 1 x 119m2 Art & Crafts Room, plus ancillary

Date of approval: 06/09/2018

Stage of project: stage 1 Design Stage

Current status of project: Technical Comments have issued to the school regarding the submitted Stage 1 report. It is currently the responsibility of the Board of Management of the school to progress the project.

**70691C  Confey Community College**

Project: 1 Classroom SEN base 273m2

Date of approval: 06/12/2019

Stage of project: Stage 1 Design Stage

Current status of project: It is currently the responsibility of the School Authority to progress the project.

**91614B  Celbridge Community School**

No ASA Project currently with Devolved Projects Section

A Prefab Purchase project recently completed at this school. The final drawdown was issued on 21/10/2021.

**19597T  Holy Child NS, Ballycane, Naas**

Project: 2 classroom SEN Base, 2 x Mainstream Classroom incl. ensuite and 1 x SET room

Date of approval: 09/07/2021

Stage of project: Stage 1 Design Stage

Current status of project: It is currently the responsibility of the Board of Management of the school to progress the project. Updated project supersedes previous approval dated 3/3/2020.