| Current status of Additional Accommodation projects being delivered under the School Capital Programme |  |  |  |  |
| --- | --- | --- | --- | --- |
| 30th September 2025 |  |  |  |  |
| County | Roll Number | School Name | Project Brief | Current Status |
| Offaly | 07191V | SN Seosamh | 1 Special education classroom, 1 Central Activities unit 1 Special education tuition classroom | Design Stage |
| Offaly | 07949I | SN Osmann | 1 Mainstream classroom, 2 Special education tuition classroom | Design Stage |
| Offaly | 09191I | Geashill NS | 1 Special education classroom, 1 central activities unit | Design Stage |
| Offaly | 12370C | St Brendan's PS | 3 Special education classrooms, Reconfiguration works to provide 2 Special education tuition rooms | On Site |
| Offaly | 15923J | Cloneyhurke NS | 1 Special education tuition room | Approved |
| Offaly | 16013V | St. Mary's Primary School | 2 Special education classroom, Toilet and fire upgrade: SWS (oil to gas) combined project | Approved |
| Offaly | 16160L | Clonaghadoo NS | 1 Special education classroom | Design Stage |
| Offaly | 16802C | Ceann Eitigh NS | 1 Mainstream classroom, Reconfiguration of 1 Special education tuition room to provide 2 Special Education tuition room | Approved |
| Offaly | 17003A | St Joseph's NS | 1 Mainstream classroom, EWS - External works, SWS 2021 - Roof repairs and external works | On Site |
| Offaly | 17031F | Scoil Shincill | 2 Special education classroom, displaced accommodation, 1 Mainstream classroom | Tender Stage |
| Offaly | 17336E | SN Mhuire Bainrioghan | 1 Special education classroom | Design Stage |
| Offaly | 17508H | SN Naomh Cholumchille | 2 Special education classrooms, Central activities space, Sensory garden | Approved |
| Offaly | 17746A | Scoil Colmain Naofa | 3 Special education tuition rooms | Design Stage |
| Offaly | 18115Q | SN Mhuire Cloneygowan | 2 Special education classroom, 1 Mainstream classroom (prefab replacement), 1 Staffroom, Reconfigurations of existing staffroom to create 1 Special education tuition room and reconfiguration works for Special education classroom | Tender Stage |
| Offaly | 18406E | Scoil Phroinsiais Naofa | 2 Mainstream classroom, 1 Mainstream classroom, 3 Special education tuition room, 1 Special education classroom | Tender Stage |
| Offaly | 20273A | Scoil Chartaigh Naofa | 3 Early intervention classrooms, Reconfiguration works to enlarge existing classrooms | Design Stage |
| Offaly | 65582Q | St Mary's Secondary School | 4 Mainstream classroom, 1 Construction room and project store, 4 Special education classrooms | Design Stage |
| Offaly | 65610S | Coláiste Choilm | 3 Mainstream classroom, 1 Technology room and prep area, 2 Science lab and prep area, 1 DCG room, 1 Art room, 1 Multimedia room, 2 Special education classroom | On Site |
| Offaly | 65630B | Killina Presentation Secondary School | 3 Mainstream classroom, 1 Graphics room, 1 Technology room and prep area, 1 project store. 1 tuition room | Approved |
| Offaly | 72520I | Coláiste Naomh Cormac | 1 Art room and store 2 Special education classroom, Refurbishment of Science labs | Approved |
| Offaly | 72560U | Tullamore College | 11 Mainstream classroom, 3 Science lab, 1 Multimedia room, 2 Special education tuition classroom, 2 Special education classroom | Approved |
| Offaly | 91491L | St Brendan's Community School | 3 Special education classroom, window replacement project. | Design Stage |