
	ACTION
	STATUS
	ESTIMATED TIMELINE FOR DELIVERY

	1. To transpose the European Energy Efficiency Directive
	IN PROGRESS
	Several pieces of legislation which will transpose the majority of the Energy Efficiency Directive are nearing completion and it is anticipated that they will be enacted in Q1 2026. The Department is awaiting the publication of Commission guidance, which was originally due in March 2024, before it can complete the transposition of the remaining parts of the Directive. The Department has engaged with the Commission in relation to this.

	2. To standardise the approach used to evaluate the affordability of new and existing policy initiatives on consumers
	IN PROGRESS
	Priorities have been realigned under the PfG resulting in the establishment of a National Energy Affordability Taskforce (NEAT).  The drafting, publication and implementation of a National Energy Affordability Action Plan will be a key output of the NEAT. The relevant actions in the ESP are being incorporated into the work programme of the NEAT. 

	3. To improve the ways that homes and businesses can
manage their energy use by providing an evidence-based
programme of communications activity and by supporting
‘active consumers’ through smart metering and smart
energy services
	IN PROGRESS
	Q1 2026
The National Energy Demand Strategy and consumer strategy in particular will assist consumers in managing their energy use.

In addition, there are a number of more medium term measures under way in DCEE and its agencies towards this end, including the work of the Heat and Built Environment Taskforce (retrofitting, renewable heat, district heating networks, decarbonisation of heating and operational energy use optimisation in the building stock), SEAI’s Pathfinder programme for the public sector and DCEE’s Commercial roadmap for businesses seeking to decarbonise.

	4.  To review gas connection policy and introduce gas demand
flexibility measures
	IN PROGRESS
	Q1 2026

	5.To identify and support new, innovative approaches to
integrating large-scale demand sustainably into Ireland’s
energy systems that align with the overriding objective
to decarbonise
	IN PROGRESS
	Q1 2026. Large Energy User Connection Policy published by CRU 12 December. Other related measures ongoing.

	6. To utilise the National Energy and Climate Plan to ensure all policy incentives are aligned on a regular basis
	COMPLETE
	COMPLETE

	7. To work within the updated European Electricity Market Design to continue to reduce emissions associated with Ireland’s conventional capacity over the medium-term
	IN PROGRESS
	2030

	8. To complete implementation of the CRU Security of Electricity Supply Programme
	IN PROGRESS
	2027

	9. To increase resilience by implementing an updated, risk-based, evidence-based reliability standard in the electricity sector
	IN PROGRESS
	2027

	10. To implement consenting reforms and align to planning reforms to provide greater certainty to the sector
	IN PROGRESS
	Environment (Misc. Provisions) Bill, 2025 has completed Dáil Éireann, Third Stage. Primary legislation in place by end Q1 2026. Secondary legislation to be developed over the course of 2026 with phased implementation to end 2026. 

	11. To ensure a fit for purpose electricity grid that supports Ireland’s energy and climate ambition
	IN PROGRESS
	Q4 2030

	12. To accelerate delivery of power system flexibility
	IN PROGRESS
	2026

	13. To successfully complete and integrate additional Electricity Interconnections
	IN PROGRESS
	The Celtic Interconnector is a 700 MW electricity interconnector currently being built between Brittany and East Cork, promoted, and developed by EirGrid, and French counterpart, Reseau de Transporte d’Électricite (RTÉ). Scheduled completion will be Spring 2028.
The Greenlink Interconnector project is a 500 MW subsea and underground electricity interconnector cable linking grids in Ireland (Wexford) and GB (Wales) with flow in both directions. It has been operational since Q1 2025.
The MaresConnect Interconnector project between Ireland (Greater Dublin Area) and GB (Wales). Regulatory progress has seen cap and floor obtained in UK with Cap and Floor minded granting in Ireland with a final decision due 2026. Project commissioning is aimed for 2030.

	14. To finalise studies to inform the development of long-term gas storage solutions which can store renewable gas, in particular hydrogen
	IN PROGRESS
	Research due Q4 2028

	15. To secure the existing onshore ‘Inch gas pipeline’ for wider strategic uses
	IN PROGRESS
	Ongoing - Gas Networks Ireland (GNI), Ireland’s gas transmission system operator, is continuing to engage with relevant stakeholders.

	16. To ensure a fit for purpose gas grid, that supports Ireland’s energy and climate ambition
	IN PROGRESS
	CRU and GNI are undertaking a number of initial measures to support this medium- to long-term action.

	17. To create a Strategic Gas Emergency Reserve to protect Ireland in the event of a gas supply disruption as Ireland makes a secure transition to majority renewable energy
	IN PROGRESS
	Work on the Strategic Gas Emergency Reserve (SGER) project is progressing steadily, with recent site selection announcement achieving a crucial milestone.

	18.To strengthen supply chain of secondary fuels for Gas-fired power generation
	IN PROGRESS
	Substantively completed in 2024, with ongoing analysis of this area to continue in 2026 between relevant bodies.

	19. To resolve Long-Term Sourcing Issues for improved Oil Security
	COMPLETE
	Analysis commissioned and complete on Refining in Ireland 

	20. To expand the energy expertise and capacity available to Government and representing Ireland Internationally
	IN PROGRESS
	Chief Technical Adviser appointed, with a new team in place. Dedicated graduate recruitment in place. New International division established and resources at EU level enhanced. 

	21. To regularly review the scope, functions and resourcing of the delivery organisations that are driving the energy transition
	IN PROGRESS
	Ongoing.

	22. To integrate the forecasting framework for the electricity and gas sectors
	IN PROGRESS
	2027 

	23. To extend International Energy Agreements to support energy security
	IN PROGRESS
	MoU in place and continuing engagement with the UK.

	24. To continue to regularly Review Energy Emergency Exercises and Preparedness
	IN PROGRESS
	Ongoing. Exercises conducted, future exercises planned and actions being implemented following each Exercise.  

	25. To update the approach to Industry and Stakeholder Engagement in policy deliberation
	IN PROGRESS
	Ongoing across multiple forums.

	26. To enhance energy sector oversight and governance
	IN PROGRESS
	Ongoing. Review of CRU ongoing to enhance oversight, governance, resources and engagement with the CRU.

	27. To establish Annual Energy Security Reporting and Regular Energy Security Reviews
	IN PROGRESS
	2026

	28. To establish a permanent Energy Security Group
	COMPLETE
	COMPLETE



