List of LSSIF 2018 + 2024 Grant Allocations:
2018 LSSIF Grant Allocations:
	Project Title
   Stream1                                            [Design  only]

	
Project Description
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	Indoor Sports Centre Phase 1 at TU Dublin, Grangegorman Campus.
	Design Funding for development of an indoor Sports Centre. 
	Dublin
	€1,747,500
	€428,923
	€2,176,423
	€222,494
	Project in progress -design ongoing 

	Cavan Regional Sports Campus
	Design funding towards 
Indoor facility with synthetic pitch, outdoor floodlit multisport 3G pitch, GAA pitches & athletics track with grass inset.
	Cavan
	€837,680
	€209,321
	€1,047,001
	€994,651
	Project Design Complete 

	Letterkenny Regional Sports-Activity Hub (LRSAH)
	Design funding towards multi pitches, a walking trail with outdoor gym, a cross-country route, an athletic sprint track, building with changing rooms & floodlights.
	Donegal
	€326,845
	€422,739
	€749,584
	€476,035
	Project in progress – design ongoing

	The National Watersports Campus. Dún Laoghaire.
	Design funding towards a Centre for Community Watersports Activities and public slipway accessible at all tides & High-Performance Coaching Centre
	Dublin 
	€441,893
	€410,952
	€852,845
	Nil
	Project in progress – design ongoing

	Dalymount Park Redevelopment
	Design funding towards the Redevelopment of Dalymount Park. 
	Dublin
	€918,750
	-
	€918,750
	€353,226
	Project in progress – design ongoing

	Project Title
   Stream1                                            [Design  only]

	
Project Description
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	iRos (Indoor Recreation and Outdoor Sports Park) 
	Design funding towards an indoor 4 court sports hall, pitches and other amenities. 
	Roscommon
	€136,484
	€410,416
	€546,900
	Nil
	Project in progress – design ongoing

	Regional Sports Campus Thurles
	Design funding towards a tennis centre. 
	Tipperary
	€562,554
	€183,415
	€745,969
	Nil
	Project  in progress – due diligence outstanding. 






	Project Title; Stream 2                                                                  [Construction only]
	
Project Description 
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	St Thomas's Community Multi-sports Complex.
	Multisport Campus including a multisport gymnasium, hall and an indoor sprint track area. The outdoor area includes track and field facilities as well as a jogging trail around the site and a specialist outdoor archery area.
	Dublin
	€5,250,000
	€1,200,000
	€6,450,000
	€5,073,195
	Project in progress, construction ongoing (phase 1+2 complete)

	Sportsground Redevelopment. Connacht Rugby
	Construction of high-performance training centre and modern stadium & replacement of pitch. 
	Galway
	€10,000,000
	€10,000,000
	€20,000,000
	€18,989,268
	Project Complete 

	Athletics Ireland & MTU Community Sport Project.
	Construction & operation of a high-performance athletics indoor training facility. Resurfacing of the existing outdoor track.  Construction of MTU Sports Arena
	Cork
	€9,225,000
	€5,094,830
	€14,319,830
	€4,121,517
	Project in progress – ongoing (phase 1+2 complete). Due diligence must be satisfied for Phase 3. 

	Walsh Park County Grounds. GAA. 
	Construction of new covered and uncovered seated stands complete with disabled accommodation. Upgrade to dressing rooms and pitches.
	Waterford
	€3,753,750
	€3,302,602
	€7,056,352
	€1,126,000
	Project in progress - construction ongoing (Phase 1 completed) Due diligence must be satisfied for Phase 2.

	RDS Main Arena Redevelopment
	Construction of two-tier capacity grandstand to replace existing Anglesea stand and terrace. 
	Dublin
	€10,000,000
	€5,000,000
	€15,000,000
	€13,198,271
	Project in progress, construction ongoing 


	Project Title; Stream 2                                                                  [Construction only]
	
Project Description 
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	Galway Regional Aquatic & Fitness Centre
	Construction of a new swimming pool that will have the capability to host National and International water polo/short course swimming events.
	Galway
	€8,003,415
	€3,250,000
	€11,253,415
	Nil
	Project awaiting to commence. Due diligence must be satisfied. 

	Munster Centre of Excellence Phase One. [FAI]
	Development of facilities including grass pitches, floodlighting, artificial pitch with floodlighting and dressing rooms.
	Cork
	€2,025,699
	-
	€2,025,699
	Nil 
	Project awaiting to commence. Due diligence must be satisfied.

	Limerick Regional Athletics Hub. Newcastle West
	Construction of athletics track to International Association of Athletics Federation (IAAF) standard including all associated track facilities and disability access. 
	Limerick
	€1,256,276
	€1,107,563
	€2,363,839
	€2,363,839
	Project Complete

	Ringside Training & Education Centre
	
	Dublin
	€300,000
	-
	€300,000
	Nil 
	Project indicated their intention to withdraw the grant

	Modernising Páirc Tailteann. GAA Ground.
	Redevelopment of Pairc Tailteann including stand and refurbishing facilities such as dressing room. Re-alignment of pitch and new floodlights.
	Meath
	€6,273,139
	€2,309,000
	€8,582,139
	Nil 
	Project in progress, construction ongoing

	National Rowing Centre. Inniscarra
	Replacement of rowing and landing pontoons and access gangways development at the National Rowing Centre.
	Cork
	€613,049
	€66,562
	€679,611
	Nil 
	Project awaiting to commence. Due diligence must be satisfied. 

	Project Title; Stream 2                                                                  [Construction only]
	
Project Description 
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	Renville Sports and Community Centre
	Construction of full size 4G all-weather & pitches, ball wall, 2km lit community amenity walking/ running track and amenities. 
	Galway
	€2,100,000
	€420,000
	€2,520,000
	€1,670,291
	Project in progress. 

	Samuel Beckett Civic Campus [Phase 2]. 
	Construction of a new Sports Building with a multi- sports hall, swimming pool & gym
	Dublin
	€5,000,000
	€650,000
	€5,650,000
	Nil
	Project awaiting to commence. Due diligence must be satisfied.

	Portarlington Leisure Centre Swimming Pool
	Essential safety improvement works to Portarlington Leisure Centre Swimming Pool.
	Laois
	€300,000
	€162,952
	€462,952
	Nil
	Project awaiting to commence. Due diligence must be satisfied.

	Munster Rugby Centre of Excellence
	Construction of an indoor Training Facility with floodlit 3G playing surface, gymnasium, dressing rooms, and treatment rooms. 
	Cork
	€1,512,017
	€1,200,000
	€2,712,017
	€2,576,416
	Project Complete

	Waterpoint Aqua Park Renovation Project
	Essential infrastructural installation of Air Handling Units at Waterpoint facility. 
	Sligo
	€300,000
	-
	€300,000
	Nil
	Project yet to commence. Due diligence must be satisfied.

	Enniscorthy Sports Hub.
	Upgrade the existing Athletics facility to include the provision of a sports amenity building. Construction of a throwing cage for discus and hammer.



	Wexford
	€300,000
	€150,000
	€450,000
	€46,287
	Project in progress, construction ongoing

	Project Title; Stream 2                                                                  [Construction only]
	
Project Description 
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	St Conleth’s Kildare GAA Ground. Newbridge. 
	Construction of a seated stand including changing facilities and public toilets. Installation of floodlighting, upgrade works to pitch including a new playing surface.
	Kildare
	€4,875,000
	€1,156,960
	€6,031,960
	€5,730,362
	Project Complete

	The Watershed Development.
	
	Kilkenny
	€1,443,750
	€728,125
	€2,171,875
	Nil 
	Project indicated their intention to withdraw the grant 

	Askeaton Pool and Leisure, 
	Relocation and rewiring of the Plant Room due to flooding.

	Limerick
	€646,659
	€619,091
	€1,265,750
	€1,202,462
	Project Complete

	Wicklow Swimming Pool and Leisure Centre
	Refurbish and upgrade the swimming pool facilities. Improve building accessibility for wheelchair access.
	Wicklow
	€864,177
	€932,423
	€1,796,600
	Nil
	Project awaiting to commence. Due diligence must be satisfied. 

	Dundalk Leisure Centre
	Upgrade of swimming pool wet changing village with major emphasis on disability access.
	Louth
	€300,000
	-
	€300,000
	€300,000
	Project Complete

	Linear Walkway and Playing Fields. Dunboyne.




	Linear walkway, sports playing fields, changing facilities. 



	Meath
	€2,012,276
	€320,370
	€2,332,646
	€1,841,134
	Project Complete 

	Project Title; Stream 2                                                                  [Construction only]
	
Project Description 
	Location
	Original Allocation
	2023 /2026 Allocation
	Total Allocation
	Drawdown to Date (June 2026) 
	
Current Status

	East Galway Sports Campus
	Full size Astro Turf Pitch. Multi-Use Games Area (MUGA) . New dressing rooms, car-parking and general landscaping.

	Galway
	€749,312
	€312,000
	€1,061,312
	Nil 
	Project awaiting to commence. Due diligence must be satisfied.

	Charlesland Athletics Track Scheme
	Replace the running track at Shoreline Sports Park.

	Wicklow 
	€309,642
	€126,390
	€436,032
	€410,235
	Project Complete 

	Finn Harps - Donegal Community Stadium
	Development of the Finn Harps Community Stadium.

	Donegal
	€3,991,009
	€693,550
	€4,684,559
	Nil
	Project awaiting to commence. Due diligence must be satisfied.

	
	
	
	
	
	
	
	











2024 LSSIF Grants
	Project Title
	
LSSIF 2024: Project Description
	
Grant Amount
	Drawdown to Date (1/06/2026)
	Location
	Current Status

	Water Activity Centre (Carlow)
	To develop a water hub activity centre which contains boat storage & amenities for rowing, dragon boat & youth service as well as changing facilities, training & fitness room, parking, public seating/terrace, pedestrian boardwalk linking to the town park
	€4,200,000

	Nil 
	Carlow
	Tender Stage

	Cavan Regional Sports Campus
	To development of Phase 1 of the Cavan Regional Sports Campus – Progress.  Phase 1 includes a covered sports arena with playing pitch, spectator seating, and other ancillary accommodations. It includes a leisure sports centre building, which includes changing facilities, multi-purpose rooms, reception and ancillary accommodation. It includes 4 sand-carpet GAA pitches with perimeter fencing & lighting, 1 synthetic hockey/multi-sport pitch with perimeter fencing & lighting, a cricket practice area and catch-nets.
	€19,000,000

	Nil
	Cavan
	At Approval Gate 1

	Clare GAA, Centre of Excellence (Caherlohan)
	To complete the development at Caherlohan by developing two new playing pitches, adding floodlights at two existing pitches, constructing an equipment store, improve site access and car parking, install a covered stand at one pitch and develop a new wall ball facility suitable for multi sports as well as a sensory garden and public allotment area.
	€3,200,000

	Nil
	Clare
	At Approval Gate 1

	Athletics Track - Mallow Carhookeal
	To develop an athletic running track to IAAF standards to include a car park, floodlighting, and street lightning.
	€2,000,000

	Nil
	Cork
	Preparing documentation for Approval Gate 1 

	Cork NW Sports Hub (Castleview AFC)
	To develop an all-weather facility.
	€1,000,000

	Nil
	Cork
	Tender Stage

	ATU Letterkenny Regional Sports Activity Hub (Phase 2)
	To develop Phase 2, which includes a full-size GAA (multi-sport) pitch with perimeter fencing and floodlighting, four synthetic 5 a side pitches with floodlighting, an entrance road, car park as well as a pavilion building, which includes a spectator stand, changing rooms, studios, meeting and multipurpose spaces, and ancillary areas. Phase 2 also includes a site compound building including substation, a switch room, oil tank and generator, a sprint track, landscaping , retaining walls, ramps and external stairs and a bicycle shelter 
	€8,700,000

	Nil
	Donegal
	Tender Stage

	Morton Stadium
	To develop Phase 1, which includes the demolition of the east stand and the construction of a new single-storey indoor athletes training facility. The new training facility will incorporate a full indoor 8 lane 100-metre track, high jump area, high-performance gymnasium, reception, medical and physiotherapy treatment spaces, changing village, public toilets, and storage. 
	€7,000,000

	Nil
	Dublin
	Rescoping

	Tallaght Stadium
	To upgrade to LED floodlighting.
	€650,000

	Nil
	Dublin
	Tender Stage

	Hyde Park, Dalkey
	To develop an indoor sports hall, wall ball, gym, fitness studio, video analysis room, training room, changing rooms, an office, physio room, storage space, lobby, toilets, services.
	€4,600,000

	Nil
	Dublin
	Tender Stage

	Spawell Cluster Facility
	To develop Phase 1, which will deliver two full pitches and a temporary dressing‑room area for community use as well as floodlighting and site works.
	€7,000,000

	Nil
	Dublin
	At Approval Gate 1

	Marlay Sports Hub
	The proposed development of a Sports Hub in the park to cluster the different sports facilities together.
	€2,000,000

	Nil
	Dublin
	Rescoping

	Dalymount Park Redevelopment
	To redevelop Dalymount Park
	€24,700,000

	Nil
	Dublin
	At Approval Gate 1

	Kinvara Hockey Club
	To develop Phase 1, which includes a full‑size FIH‑certified 2G sand‑dressed hockey pitch with an engineered base and full drainage, competition‑standard floodlighting, perimeter fencing and ball‑stop netting, boundary treatments with water and roadway access, bus and car parking, along with goals, dugouts, pitch‑equipment storage and bleachers.
	€1,300,000

	Nil
	Galway
	At Approval Gate 1

	St Jarlath’s, Tuam
	To develop a full-size 4G floodlit all-weather synthetic pitch and to redevelop the existing grass training pitches into a full-size grass playing pitch and a sports pavilion.
	€2,000,000

	Nil
	Galway
	At Approval Gate 1

	Killarney RFC
	To a clubhouse, which includes changing rooms, 25 individual shower units, referees changing room/Shower Unit, accessible toilet with room for shower a multipurpose meeting room, first aid room, gym and equipment room.
	€750,000

	Nil
	Kerry
	Tender Stage

	Derreen Community Complex, Killarney
	In phase 3 and 4 of a new development on a brown field site. Proposed multi-sports facility – Indoor Sports Hall, Sprung Floor Dojo/Studio, Gym, Social Hub and Café, Multipurpose Meeting room.
	€1,000,000

	Nil
	Kerry
	Awaiting direction from Grantee

	Fitzgerald Stadium, Killarney
	To construct a new West Terrace and improve the Northern Terrace, Eastern Terrace and the O'Sullivan stand along with ancillary works.
	€6,000,000

	Nil
	Kerry
	At Approval Gate 1

	Sallins Park Community Sports Centre ( Kildare co co )
	To develop Phase 1, which includes 1 synthetic pitch, 2 sand pitches, 2 grass training pitches, access road and paths a car park and the installation of services.
	€3,000,000

	Nil
	Kildare
	At Approval Gate 1

	Golf Ireland HP Centre
	The proposed development of high-performance centre for national squads.
	€1,400,000

	Nil
	Kildare
	Tender Stage

	Naas Cross-Community Development Project (Naas GAA)
	To develop an all-weather pitch, a sand-based pitch and a gym.
	€1,000,000

	Nil
	Kildare
	At Approval Gate 1

	Shannonside Regional Recreation Centre
	To develop a 4G pitch with floodlights,
8-lane athletics running track, an athletics track spectator terrace including storage, an upper pitch terrace including storage and toilet block and site works and landscaping
	€3,300,000

	Nil
	Leitrim
	At Approval Gate 1

	Patrickswell GAA
	To develop a natural turf full-sized playing pitch, a natural turf training area, a new walkway/running track around the perimeter of the main pitch, and a training area, 8 floodlighting columns to the main pitch, ball stop nets to northern and southern goal ends of the main pitch, biodiversity planting around the walkway/running track.
	€650,000

	Nil
	Limerick
	Construction Phase 

	City North Arena
	To develop an indoor arena
	€7,500,000

	Nil
	Limerick
	Awaiting direction from Grantee

	St. Oliver’s ETB
	To develop a combination of single-story and two-story structure with a general-purpose sports hall central to the development, which will be equipped to host various sporting events and activities
	€7,200,000

	Nil
	Louth
	At Approval Gate 1

	Mayo Sports Campus
	To develop of a state-of-art Community Sports Campus
	€7,500,000

	Nil
	Mayo
	At Approval Gate 1

	Seafield Community Facility
	To develop a vibrant, multi-functional space catering to the needs of existing clubs and future users
	€2,300,000

	Nil
	Meath
	Awaiting direction from Grantee

	Trim Arena
	To develop a single and two storey indoor athletics training building, supported by ancillary outdoor facilities. The indoor building includes a 60m indoor sprint track, long jump and high jump areas, strength & conditioning and technical training space, storage, meeting room, toilets, and supporting amenities
	€1,100,000

	Nil
	Meath
	Preparing documentation for Approval Gate 1 

	St. Colmcille’s
	To develop 2 full-size grass pitches
groundworks, fencing, netting.
	€1,000,000

	Nil
	Meath
	Tender Stage

	Killeevan Sarsfields
	To develop a new playing field, access road, car park and civil works.
	€1,000,000

	Nil
	Monaghan
	Tender Stage

	Edenderry Pool
	To develop a new competition standard swimming pool facility and fitness centre. It will feature a FINA Standard 6-lane, 25m short
course swimming pool complete with approved diving blocks, a viewing area, a children's pool, and a hydrotherapy recovery area with hot and cold baths. Additionally, there will be a relaxation zone equipped with a sauna and steam room, as well as an ultra-modern strength & conditioning gym.
	€8,900,000

	Nil
	Offaly
	At Approval Gate 1 for Design

	Roscommon GAA - Dermot Earley Centre of Excellence
	To develop a Centre of Excellence on a green field site of 23.3 acres. .
	€5,500,000

	Nil
	Roscommon
	Waiting on decision in relation to IIP Funding

	Sligo Rovers FC Showgrounds
	To redevelop Sligo Rovers Stadium.
	€16,400,000

	Nil
	Sligo
	Waiting on decision in relation to IIP Funding

	East Coast Hub, Gorey
	To develop a national‑standard astro‑turf hockey pitch, a full 400m tartan running track, a full‑sized cricket pitch, temporary changing facilities, new site access, and all associated ancillary and enabling works.
	€4,900,000

	Nil
	Wexford
	At Approval Gate 1

	Wexford GAA, Centre of Excellence (Ferns)
	To develop Phase 3 which consists of a new building incorporating six additional dressing rooms, meeting rooms, a gym, performance analysis room, medical/physio room, office space, a spectator viewing area for the main pitch, and the development of a new 4G pitch.
	€3,500,000

	Nil
	Wexford
	At Approval Gate 1

	Wexford FC
	To develop Phase 1, which will deliver a 1,500-seater stand integrated with a 10,000 sq. ft pavilion, along with a natural grass pitch and LED floodlighting. 
	€2,000,000

	Nil
	Wexford
	At Approval Gate 1







