List of LSSIF 2018 + 2024 Grant Allocations:

2018 LSSIF Grant Allocations:

| Project Title Stream1 [Design only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Indoor Sports Centre Phase 1 at TU Dublin, Grangegorman Campus. | Design Funding for development of an indoor Sports Centre. | Dublin | €1,747,500 | €428,923 | €2,176,423 | €222,494 | Project in progress -design ongoing |
| Cavan Regional Sports Campus | Design funding towards Indoor facility with synthetic pitch, outdoor floodlit multisport 3G pitch, GAA pitches & athletics track with grass inset. | Cavan | €837,680 | €209,321 | €1,047,001 | €994,651 | Project Design Complete |
| Letterkenny Regional Sports-Activity Hub (LRSAH) | Design funding towards multi pitches, a walking trail with outdoor gym, a cross-country route, an athletic sprint track, building with changing rooms & floodlights. | Donegal | €326,845 | €422,739 | €749,584 | €476,035 | Project in progress – design ongoing |
| The National Watersports Campus. Dún Laoghaire. | Design funding towards a Centre for Community Watersports Activities and public slipway accessible at all tides & High-Performance Coaching Centre | Dublin | €441,893 | €410,952 | €852,845 | Nil | Project in progress – design ongoing |
| Dalymount Park Redevelopment | Design funding towards the Redevelopment of Dalymount Park. | Dublin | €918,750 | - | €918,750 | €353,226 | Project in progress – design ongoing |
| Project Title Stream1 [Design only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| iRos (Indoor Recreation and Outdoor Sports Park) | Design funding towards an indoor 4 court sports hall, pitches and other amenities. | Roscommon | €136,484 | €410,416 | €546,900 | Nil | Project in progress – design ongoing |
| Regional Sports Campus Thurles | Design funding towards a tennis centre. | Tipperary | €562,554 | €183,415 | €745,969 | Nil | Project in progress – due diligence outstanding. |

| Project Title; Stream 2 [Construction only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| St Thomas's Community Multi-sports Complex. | Multisport Campus including a multisport gymnasium, hall and an indoor sprint track area. The outdoor area includes track and field facilities as well as a jogging trail around the site and a specialist outdoor archery area. | Dublin | €5,250,000 | €1,200,000 | €6,450,000 | €5,073,195 | Project in progress, construction ongoing (phase 1+2 complete) |
| Sportsground Redevelopment. Connacht Rugby | Construction of high-performance training centre and modern stadium & replacement of pitch. | Galway | €10,000,000 | €10,000,000 | €20,000,000 | €18,989,268 | Project Complete |
| Athletics Ireland & MTU Community Sport Project. | Construction & operation of a high-performance athletics indoor training facility. Resurfacing of the existing outdoor track. Construction of MTU Sports Arena | Cork | €9,225,000 | €5,094,830 | €14,319,830 | €4,121,517 | Project in progress – ongoing (phase 1+2 complete). Due diligence must be satisfied for Phase 3. |
| Walsh Park County Grounds. GAA. | Construction of new covered and uncovered seated stands complete with disabled accommodation. Upgrade to dressing rooms and pitches. | Waterford | €3,753,750 | €3,302,602 | €7,056,352 | €1,126,000 | Project in progress - construction ongoing (Phase 1 completed) Due diligence must be satisfied for Phase 2. |
| RDS Main Arena Redevelopment | Construction of two-tier capacity grandstand to replace existing Anglesea stand and terrace. | Dublin | €10,000,000 | €5,000,000 | €15,000,000 | €13,198,271 | Project in progress, construction ongoing |
| Project Title; Stream 2 [Construction only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| Galway Regional Aquatic & Fitness Centre | Construction of a new swimming pool that will have the capability to host National and International water polo/short course swimming events. | Galway | €8,003,415 | €3,250,000 | €11,253,415 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Munster Centre of Excellence Phase One. [FAI] | Development of facilities including grass pitches, floodlighting, artificial pitch with floodlighting and dressing rooms. | Cork | €2,025,699 | - | €2,025,699 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Limerick Regional Athletics Hub. Newcastle West | Construction of athletics track to International Association of Athletics Federation (IAAF) standard including all associated track facilities and disability access. | Limerick | €1,256,276 | €1,107,563 | €2,363,839 | €2,363,839 | Project Complete |
| Ringside Training & Education Centre |  | Dublin | €300,000 | - | €300,000 | Nil | Project indicated their intention to withdraw the grant |
| Modernising Páirc Tailteann. GAA Ground. | Redevelopment of Pairc Tailteann including stand and refurbishing facilities such as dressing room. Re-alignment of pitch and new floodlights. | Meath | €6,273,139 | €2,309,000 | €8,582,139 | Nil | Project in progress, construction ongoing |
| National Rowing Centre. Inniscarra | Replacement of rowing and landing pontoons and access gangways development at the National Rowing Centre. | Cork | €613,049 | €66,562 | €679,611 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Project Title; Stream 2 [Construction only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| Renville Sports and Community Centre | Construction of full size 4G all-weather & pitches, ball wall, 2km lit community amenity walking/ running track and amenities. | Galway | €2,100,000 | €420,000 | €2,520,000 | €1,670,291 | Project in progress. |
| Samuel Beckett Civic Campus [Phase 2]. | Construction of a new Sports Building with a multi- sports hall, swimming pool & gym | Dublin | €5,000,000 | €650,000 | €5,650,000 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Portarlington Leisure Centre Swimming Pool | Essential safety improvement works to Portarlington Leisure Centre Swimming Pool. | Laois | €300,000 | €162,952 | €462,952 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Munster Rugby Centre of Excellence | Construction of an indoor Training Facility with floodlit 3G playing surface, gymnasium, dressing rooms, and treatment rooms. | Cork | €1,512,017 | €1,200,000 | €2,712,017 | €2,576,416 | Project Complete |
| Waterpoint Aqua Park Renovation Project | Essential infrastructural installation of Air Handling Units at Waterpoint facility. | Sligo | €300,000 | - | €300,000 | Nil | Project yet to commence. Due diligence must be satisfied. |
| Enniscorthy Sports Hub. | Upgrade the existing Athletics facility to include the provision of a sports amenity building. Construction of a throwing cage for discus and hammer. | Wexford | €300,000 | €150,000 | €450,000 | €46,287 | Project in progress, construction ongoing |
| Project Title; Stream 2 [Construction only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| St Conleth’s Kildare GAA Ground. Newbridge. | Construction of a seated stand including changing facilities and public toilets. Installation of floodlighting, upgrade works to pitch including a new playing surface. | Kildare | €4,875,000 | €1,156,960 | €6,031,960 | €5,730,362 | Project Complete |
| The Watershed Development. |  | Kilkenny | €1,443,750 | €728,125 | €2,171,875 | Nil | Project indicated their intention to withdraw the grant |
| Askeaton Pool and Leisure, | Relocation and rewiring of the Plant Room due to flooding. | Limerick | €646,659 | €619,091 | €1,265,750 | €1,202,462 | Project Complete |
| Wicklow Swimming Pool and Leisure Centre | Refurbish and upgrade the swimming pool facilities. Improve building accessibility for wheelchair access. | Wicklow | €864,177 | €932,423 | €1,796,600 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Dundalk Leisure Centre | Upgrade of swimming pool wet changing village with major emphasis on disability access. | Louth | €300,000 | - | €300,000 | €300,000 | Project Complete |
| Linear Walkway and Playing Fields. Dunboyne. | Linear walkway, sports playing fields, changing facilities. | Meath | €2,012,276 | €320,370 | €2,332,646 | €1,841,134 | Project Complete |
| Project Title; Stream 2 [Construction only] | Project Description | Location | Original Allocation | 2023 /2026 Allocation | Total Allocation | Drawdown to Date (June 2026) | Current Status |
| East Galway Sports Campus | Full size Astro Turf Pitch. Multi-Use Games Area (MUGA) . New dressing rooms, car-parking and general landscaping. | Galway | €749,312 | €312,000 | €1,061,312 | Nil | Project awaiting to commence. Due diligence must be satisfied. |
| Charlesland Athletics Track Scheme | Replace the running track at Shoreline Sports Park. | Wicklow | €309,642 | €126,390 | €436,032 | €410,235 | Project Complete |
| Finn Harps - Donegal Community Stadium | Development of the Finn Harps Community Stadium. | Donegal | €3,991,009 | €693,550 | €4,684,559 | Nil | Project awaiting to commence. Due diligence must be satisfied. |

2024 LSSIF Grants

| Project Title | LSSIF 2024: Project Description | Grant Amount | Drawdown to Date (1/06/2026) | Location | Current Status |
| --- | --- | --- | --- | --- | --- |
| Water Activity Centre (Carlow) | To develop a water hub activity centre which contains boat storage & amenities for rowing, dragon boat & youth service as well as changing facilities, training & fitness room, parking, public seating/terrace, pedestrian boardwalk linking to the town park | €4,200,000 | Nil | Carlow | Tender Stage |
| Cavan Regional Sports Campus | To development of Phase 1 of the Cavan Regional Sports Campus – Progress. Phase 1 includes a covered sports arena with playing pitch, spectator seating, and other ancillary accommodations. It includes a leisure sports centre building, which includes changing facilities, multi-purpose rooms, reception and ancillary accommodation. It includes 4 sand-carpet GAA pitches with perimeter fencing & lighting, 1 synthetic hockey/multi-sport pitch with perimeter fencing & lighting, a cricket practice area and catch-nets. | €19,000,000 | Nil | Cavan | At Approval Gate 1 |
| Clare GAA, Centre of Excellence (Caherlohan) | To complete the development at Caherlohan by developing two new playing pitches, adding floodlights at two existing pitches, constructing an equipment store, improve site access and car parking, install a covered stand at one pitch and develop a new wall ball facility suitable for multi sports as well as a sensory garden and public allotment area. | €3,200,000 | Nil | Clare | At Approval Gate 1 |
| Athletics Track - Mallow Carhookeal | To develop an athletic running track to IAAF standards to include a car park, floodlighting, and street lightning. | €2,000,000 | Nil | Cork | Preparing documentation for Approval Gate 1 |
| Cork NW Sports Hub (Castleview AFC) | To develop an all-weather facility. | €1,000,000 | Nil | Cork | Tender Stage |
| ATU Letterkenny Regional Sports Activity Hub (Phase 2) | To develop Phase 2, which includes a full-size GAA (multi-sport) pitch with perimeter fencing and floodlighting, four synthetic 5 a side pitches with floodlighting, an entrance road, car park as well as a pavilion building, which includes a spectator stand, changing rooms, studios, meeting and multipurpose spaces, and ancillary areas. Phase 2 also includes a site compound building including substation, a switch room, oil tank and generator, a sprint track, landscaping , retaining walls, ramps and external stairs and a bicycle shelter | €8,700,000 | Nil | Donegal | Tender Stage |
| Morton Stadium | To develop Phase 1, which includes the demolition of the east stand and the construction of a new single-storey indoor athletes training facility. The new training facility will incorporate a full indoor 8 lane 100-metre track, high jump area, high-performance gymnasium, reception, medical and physiotherapy treatment spaces, changing village, public toilets, and storage. | €7,000,000 | Nil | Dublin | Rescoping |
| Tallaght Stadium | To upgrade to LED floodlighting. | €650,000 | Nil | Dublin | Tender Stage |
| Hyde Park, Dalkey | To develop an indoor sports hall, wall ball, gym, fitness studio, video analysis room, training room, changing rooms, an office, physio room, storage space, lobby, toilets, services. | €4,600,000 | Nil | Dublin | Tender Stage |
| Spawell Cluster Facility | To develop Phase 1, which will deliver two full pitches and a temporary dressing-room area for community use as well as floodlighting and site works. | €7,000,000 | Nil | Dublin | At Approval Gate 1 |
| Marlay Sports Hub | The proposed development of a Sports Hub in the park to cluster the different sports facilities together. | €2,000,000 | Nil | Dublin | Rescoping |
| Dalymount Park Redevelopment | To redevelop Dalymount Park | €24,700,000 | Nil | Dublin | At Approval Gate 1 |
| Kinvara Hockey Club | To develop Phase 1, which includes a full-size FIH-certified 2G sand-dressed hockey pitch with an engineered base and full drainage, competition-standard floodlighting, perimeter fencing and ball-stop netting, boundary treatments with water and roadway access, bus and car parking, along with goals, dugouts, pitch-equipment storage and bleachers. | €1,300,000 | Nil | Galway | At Approval Gate 1 |
| St Jarlath’s, Tuam | To develop a full-size 4G floodlit all-weather synthetic pitch and to redevelop the existing grass training pitches into a full-size grass playing pitch and a sports pavilion. | €2,000,000 | Nil | Galway | At Approval Gate 1 |
| Killarney RFC | To a clubhouse, which includes changing rooms, 25 individual shower units, referees changing room/Shower Unit, accessible toilet with room for shower a multipurpose meeting room, first aid room, gym and equipment room. | €750,000 | Nil | Kerry | Tender Stage |
| Derreen Community Complex, Killarney | In phase 3 and 4 of a new development on a brown field site. Proposed multi-sports facility – Indoor Sports Hall, Sprung Floor Dojo/Studio, Gym, Social Hub and Café, Multipurpose Meeting room. | €1,000,000 | Nil | Kerry | Awaiting direction from Grantee |
| Fitzgerald Stadium, Killarney | To construct a new West Terrace and improve the Northern Terrace, Eastern Terrace and the O'Sullivan stand along with ancillary works. | €6,000,000 | Nil | Kerry | At Approval Gate 1 |
| Sallins Park Community Sports Centre ( Kildare co co ) | To develop Phase 1, which includes 1 synthetic pitch, 2 sand pitches, 2 grass training pitches, access road and paths a car park and the installation of services. | €3,000,000 | Nil | Kildare | At Approval Gate 1 |
| Golf Ireland HP Centre | The proposed development of high-performance centre for national squads. | €1,400,000 | Nil | Kildare | Tender Stage |
| Naas Cross-Community Development Project (Naas GAA) | To develop an all-weather pitch, a sand-based pitch and a gym. | €1,000,000 | Nil | Kildare | At Approval Gate 1 |
| Shannonside Regional Recreation Centre | To develop a 4G pitch with floodlights, 8-lane athletics running track, an athletics track spectator terrace including storage, an upper pitch terrace including storage and toilet block and site works and landscaping | €3,300,000 | Nil | Leitrim | At Approval Gate 1 |
| Patrickswell GAA | To develop a natural turf full-sized playing pitch, a natural turf training area, a new walkway/running track around the perimeter of the main pitch, and a training area, 8 floodlighting columns to the main pitch, ball stop nets to northern and southern goal ends of the main pitch, biodiversity planting around the walkway/running track. | €650,000 | Nil | Limerick | Construction Phase |
| City North Arena | To develop an indoor arena | €7,500,000 | Nil | Limerick | Awaiting direction from Grantee |
| St. Oliver’s ETB | To develop a combination of single-story and two-story structure with a general-purpose sports hall central to the development, which will be equipped to host various sporting events and activities | €7,200,000 | Nil | Louth | At Approval Gate 1 |
| Mayo Sports Campus | To develop of a state-of-art Community Sports Campus | €7,500,000 | Nil | Mayo | At Approval Gate 1 |
| Seafield Community Facility | To develop a vibrant, multi-functional space catering to the needs of existing clubs and future users | €2,300,000 | Nil | Meath | Awaiting direction from Grantee |
| Trim Arena | To develop a single and two storey indoor athletics training building, supported by ancillary outdoor facilities. The indoor building includes a 60m indoor sprint track, long jump and high jump areas, strength & conditioning and technical training space, storage, meeting room, toilets, and supporting amenities | €1,100,000 | Nil | Meath | Preparing documentation for Approval Gate 1 |
| St. Colmcille’s | To develop 2 full-size grass pitches groundworks, fencing, netting. | €1,000,000 | Nil | Meath | Tender Stage |
| Killeevan Sarsfields | To develop a new playing field, access road, car park and civil works. | €1,000,000 | Nil | Monaghan | Tender Stage |
| Edenderry Pool | To develop a new competition standard swimming pool facility and fitness centre. It will feature a FINA Standard 6-lane, 25m short course swimming pool complete with approved diving blocks, a viewing area, a children's pool, and a hydrotherapy recovery area with hot and cold baths. Additionally, there will be a relaxation zone equipped with a sauna and steam room, as well as an ultra-modern strength & conditioning gym. | €8,900,000 | Nil | Offaly | At Approval Gate 1 for Design |
| Roscommon GAA - Dermot Earley Centre of Excellence | To develop a Centre of Excellence on a green field site of 23.3 acres. . | €5,500,000 | Nil | Roscommon | Waiting on decision in relation to IIP Funding |
| Sligo Rovers FC Showgrounds | To redevelop Sligo Rovers Stadium. | €16,400,000 | Nil | Sligo | Waiting on decision in relation to IIP Funding |
| East Coast Hub, Gorey | To develop a national-standard astro-turf hockey pitch, a full 400m tartan running track, a full-sized cricket pitch, temporary changing facilities, new site access, and all associated ancillary and enabling works. | €4,900,000 | Nil | Wexford | At Approval Gate 1 |
| Wexford GAA, Centre of Excellence (Ferns) | To develop Phase 3 which consists of a new building incorporating six additional dressing rooms, meeting rooms, a gym, performance analysis room, medical/physio room, office space, a spectator viewing area for the main pitch, and the development of a new 4G pitch. | €3,500,000 | Nil | Wexford | At Approval Gate 1 |
| Wexford FC | To develop Phase 1, which will deliver a 1,500-seater stand integrated with a 10,000 sq. ft pavilion, along with a natural grass pitch and LED floodlighting. | €2,000,000 | Nil | Wexford | At Approval Gate 1 |